| Project name: | Tung-Hsiao Power Plant 2nd Stage Renewal Project Turn-key Contract of Subsea Gas Pipeline |
| --- | --- |
| Name: | Daryll Enano |
| E-mail: | daryll.enano@nmdc-group.com |
| Date: | {{ report_date_top }} |

Personnel Overview

| NAME | FILE NUMBER | DESIGNATION | To Project | From Project | COMPANY | WORK AREA |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Date of Arrival | Date of Dep |  |  |
| Daryll Enano | 5062 | CHIEF SURVEYOR | 01.07.2025 | - | NMDC | Site Office |
| Mohamad Abror Hediarto | 500652 | PROJECT SURVEYOR | 01.09.2025 | - | BRUNEL | Site Office |
| Danilo Bartolome | 502893 | PROJECT SURVEYOR | 01.12.2025 | - | BRUNEL | Site Office |
| Mateo Mollaneda | 503296 | SURVEY DATA PROCESSOR | 22.12.2025 | - | BRUNEL | Site Office |
| Roderick Clavel | T3274 | SURVEYOR | 24.03.2025 | - | NMDC | Site Office |

Leave Planning

| NAME | Leave Plans |  | UAE Visa Run | Leave Type | Remarks | Destination |
| --- | --- | --- | --- | --- | --- | --- |
|  | Start of Leave | End of Leave |  |  |  |  |
| Daryll Enano | 01-12-2026 | 05-01-2027 | 09-01-2027 | Rotation | Planned | Philippines |
| Mohamad Abror Hediarto | 28.09.2026 | 24.10.2026 | N/A | Annual | Ongoing | Taiwan |
| Danilo Bartolome | 18.12.2026 | 17.01.2027 | N/A | Annual | Planned | Philippines |
| Mateo Mollaneda | 21.01-2027 | 22.02.2027 | N/A | Annual | Planned | Philippines |
| Roderick Clavel | 21-01-2027 | 21-02.2027 | 15-01-2027 | Rotation | Planned | Philippines |

Training and Pass Status

| Name | ARC expiry | Offshore Training | OSHA Training date | Taichung Port Gate Pass - Validity | TPC PASS Validity | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Daryll Enano | 2026-11-26 | BOSIET 2026-01-20 | 2026-04-21 | 2026-06-30 | 2026-12-31 | All Complete |
| Mohamad Abror Hediarto | 2027-08-24 | BOSIET 2023-10-20 | 2025-09-19 | 2026-06-30 | 2026-12-31 | All Complete |
| Danilo Bartolome | 2027-08-31 | Waiting for Project Schedule | 2026-01-07 | 2026-05-30 | Application – Processing | Need to wait until Feb 2027 ARC Renewal |
| Mateo Mollaneda | 2026-12-21 | BOSIET 2024-01-17 | 2026-01-16 | 2026-05-30 | Application – Processing | On-going |
| Roderick Clavel | 2027-01-31 | BOSIET 2026-04-01 | 2026-04-21 | 2026-05-30 | 2026-12-31 | All Complete |

(Weekly) General Information

Project Activities with Survey Involvement:

- Survey Base Station at Taichung Port and Tunghsiao Power Plant installed and maintained by EGST. Shared to NMDC via radio telemetry and via NTRIP.

- Tide Gauge installed and maintained by EGST. Shared to NMDC via web page real-time data.

Onshore Taichung, located at Taichung LNG Receiving Terminal:

- Advanced Horizontal Directional Drilling (AHDD) Installation

- Tien-li Pipe Storage area and GRP Coating

- Berth 37 Pipe Storage Area Planning

Onshore Tunghsiao, located at Tunghsiao Power Plant

- Temporary Platform Reclamation and Rock Revetment

- Advanced Horizontal Directional Drilling (AHDD) Installation

- Micro tunneling to Power Plant

Nearshore Taichung:

- Trench 1 + Floatation Channel Dredging works, progress survey, charts and quantity calculations.

Nearshore Tunghsiao

- Trench 8 + Floatation Channel Dredging works, progress surveys, charts and quantity calculations.

- Midline Tie-in Dredging works, progress surveys, charts and quantity calculations.

- LP-1 relocation work

Offshore Work scopes

- Concrete Mattress Installation on Datan Pipeline Crossings – Pre survey

- Concrete Mattress Installation on Yongan Pipeline Crossings – Pre survey

- Concrete Mattress Installation on Taijin Telecom Cable Crossings – Pre survey

- Concrete Mattress Installation on Fengmiao Windfarm Export Cable Crossings – Pre survey

- Future Crossings – Yong-an Tonghsiao Pipeline 2 (YT2), Formosa Pipeline, Datan Tonghsiao Pipeline 2 (DT2)

- 54 km (about 33.55 mi) Pipelaying – ICQP design preparations, Pre-lay survey

- Preparation of Plans & Drawings – Progress & Deliverables.

Project Location – Taichung and Tunghsiao - Taiwan

ONSHORE

Taichung AHDD Site: ({{ date_img_on_ahdd }})

{{ img_on_ahdd }}

Taichung Tienli Site: ({{ date_img_on_tienli }})

{{ img_on_tienli }}

{{ img_on_tienli_photo }}

Taichung Berth 37 Site: ({{ date_img_on_b37 }})

{{ img_on_b37 }}

{{ img_on_b37_photo }}

Tunghsiao Temporary Platform AHDD Site: ({{ date_img_on_tunghsiao }})

{{ img_on_tunghsiao }}

{{ img_on_tunghsiao_photo }}

NEARSHORE

Trench 1 – Floatation Channel CH –265 to +CH 180 (Taichung Nearshore)

– Monitoring Survey ({{ date_img_nr_t1_float }})

{{ img_nr_t1_float }}

Trench 1 –  CH 180 to CH 1340 (Taichung Nearshore)

– Monitoring Survey ({{ date_img_nr_t1_main }})

{{ img_nr_t1_main }}

Trench 8 – Ch 53227 to Ch 54010 (Tunghsiao Nearshore)

– Monitoring Survey ({{ date_img_nr_t8 }})

{{ img_nr_t8 }}

Midline Tie-In – CH 52500 to CH 53221 (Tunghsiao Nearshore)

– Monitoring Survey ({{ date_img_nr_midline }})

{{ img_nr_midline }}

Dumping area monitoring (Taichung Nearshore) (DB 2-5, DA 1-5)

– Monitoring Survey ({{ date_img_nr_dump_tc }})

{{ img_nr_dump_tc }}

Dumping area monitoring (Tunghsiao Nearshore) (DB 107-109, DA 103-105)

– Monitoring Survey ({{ date_img_nr_dump_ts }})

{{ img_nr_dump_ts }}

OFFSHORE

Pre Survey for Concrete Mattress Installation Crossings A 1,2 and B 1,2 ({{ date_img_off_matt_1 }})

{{ img_off_matt_1 }}

Concrete Mattress Installation on Pipeline Crossings A 3 and B 3 ({{ date_img_off_matt_3 }})

{{ img_off_matt_3 }}

Pre-Survey on Pipeline Crossings Fengmiao OEC1 and OEC2 ({{ date_img_off_fengmiao }})

{{ img_off_fengmiao }}

Daily Survey Activities:

Highlights

Look ahead

Outstanding Tasks

Hardware Movement and Status

NMDC Hardware from Abu Dhabi

{{ img_tbl_hardware }}

PDS Dongles

{{ img_tbl_dongles }}

NMDC Survey Vessel & Chartered Survey Vessel

{{ img_tbl_vessel }}

Dredging and Reclamation Overall Quantity

{{ img_tbl_dredging }}

Survey Document Summary

{{ img_tbl_doc_summary }}

Base Station and Tide Station:

- EGST Taichung RTK BASE STATION FREQUENCY = 455.0000MHz @ Taichung Port.

- EGST Tunghsiao RTK BASE STATION FREQUENCY = 459.5000MHz  @ Tunghsiao Power Plant.

- EGST TIDE WEB Server: Link: 211.20.255.60:6500

Username/Password: egst01 / egst01

- EGST TIDE Base Station Ntrip: 211.20.255.60: 6000

Username/Password: egst01 / egst01, egst02 / egst02, egst03 / egst03, egst04 / egst04

Mount Point: EGST_TCP, EGST_TXO

Name: Daryll Enano

Chief Surveyor

Project: Tung-Hsiao Power Plant 2nd Stage Renewal Project Turn-key Contract of Subsea Gas Pipeline

Cost Code: 20010

Date: {{ report_date_bottom }}